# Doctor – Patient Appointment & Management Platform

Platform Type: Web-based application (Mobile Friendly)

Target Users: Doctors (Admin), Patients (End users)

## Objective

Build a secure responsive platform that allows doctors to manage their patients, appointments, and financials, while giving patients the ability to view doctor availability, book appointments, and receive confirmation via SMS.

## Tools and Technologies

| Section | Technology | Reason |
| --- | --- | --- |
| Frontend | React, Tailwind CSS | Fast UI, highly customizable |
| Backend | Node.js + Express | Scalable API |
| Database | PostgreSQL via (Supabase or Railway) | Structured and powerful |
| Authentication | Firebase Auth or Supabase | Secure Login |
| Calendar | FullCalendar.io | Interactive Scheduling |
| SMS | Twillio / Message Bird | Appointment Confirmation |
| Hosting | Vercel (frontend), Railway or Render (Backend) | Easy Deployment |
| Design Tool | Figma | UI/UX Wireframing |
| Project Tracker | Trello/Notion/Clickup | Scope management |

## Development Scope

### Design (1 week)

- Wireframes and UI Kits

- Mobile and tablet responsiveness

- Doctor dashboard flow

- Patient booking flow

### Frontend Development (2 – 3 weeks)

- Landing page

- Signup/Login Pages

- Doctor Dashboard + Calendar

- Patient appointment booking UI

- Form validation and UI Interactions

### Frontend Testing (1 week)

- UI Responsiveness

- Manual and browser testing

- Unit testing with Jest (optional)

### Backend Development (2 – 3 weeks)

- Auth integration

- API endpoint (CRUD for patients, appointments)

- Appointment logic & SMS integration

- Calendar availability management

### Backend Testing (1 week)

- End point testing (postman)

- Access control

- SMS Workflow testing

### Go Live (3 – 5 days)

- Deploy frontend + backend

- Configure env vars

- Link domain + SSL

- Run final tests